# AI Knowledge & Document Assistant

1–2 Week AI Engineer Portfolio Project — Updated Minimal UI Scope

# 1. Project Objective

Build one strong, interview-explainable AI Engineering project within 1–2 weeks.

The project is a RAG-based AI Knowledge & Document Assistant.

Users can upload PDF documents and ask questions about their contents. The system extracts and chunks the documents, generates embeddings, stores them in PostgreSQL with pgvector, retrieves relevant chunks using vector similarity search, and sends the retrieved context to an LLM to generate a grounded answer with source citations.

Primary goal:
Learn and demonstrate AI Engineering concepts rather than spend time building a sophisticated UI.

UI principle:
Keep the frontend minimal. The UI only needs to prove that the complete AI pipeline works.

# 2. Final User Experience

The user should be able to:

1. Upload a PDF.
2. See the uploaded document.
3. Ask a question.
4. Receive an AI-generated answer.
5. See the source document and page number.
6. Ask follow-up questions.

Example:

User:
"What is the annual leave policy?"

System:
- Creates an embedding for the question.
- Searches pgvector.
- Retrieves the most relevant document chunks.
- Builds a grounded prompt.
- Sends the context to the LLM.
- Returns the answer.

Example response:

"Employees are entitled to 20 days of annual leave."

Sources:
employee_handbook.pdf — Page 12

# 3. Functional Requirements

A. Document Management

Required:
- Upload PDF
- View uploaded documents
- Delete document
- Display filename and upload date

B. Document Processing

After upload:

PDF
 ↓
Text extraction
 ↓
Text cleaning
 ↓
Chunking
 ↓
Embedding generation
 ↓
Store chunks + embeddings

For the MVP, support text-based PDFs.

Do not implement OCR for scanned PDFs during the first version.

C. AI Question Answering

The user can ask questions about uploaded documents.

Flow:

Question
 ↓
Question embedding
 ↓
Vector similarity search
 ↓
Top-K relevant chunks
 ↓
Context construction
 ↓
LLM
 ↓
Grounded answer

D. Source Citations

Every answer should provide the relevant document and page number where possible.

E. Conversation History

Store:
- User question
- AI answer
- Conversation ID
- Timestamp

F. Streaming

The answer should be displayed progressively instead of waiting for the complete response.

G. Error Handling

Handle:
- Invalid file type
- Empty document
- Empty question
- Very large file
- No relevant document chunks
- LLM/API errors

When information is not available:

"I couldn't find this information in the uploaded documents."

The application should avoid making unsupported claims.

# 4. Minimal UI Requirements

The UI should be intentionally simple because the project goal is AI Engineering.

Only two logical areas are required:

1. Documents

- PDF upload button
- Uploaded document list
- Delete document option

2. Chat

- Chat messages
- Question input
- Send button
- Streaming answer
- Source document/page information

Simple layout:

AI Knowledge Assistant

[ Choose PDF ] [ Upload ]

Documents
- employee_handbook.pdf
- company_policy.pdf

Chat

User:
What is the leave policy?

AI:
Employees are entitled to 20 days of annual leave.

Sources:
employee_handbook.pdf — Page 12

[ Ask a question... ] [Send]

UI does NOT need:
- Advanced dashboard
- Animations
- Complex navigation
- Dark/light theme
- User profile
- Admin dashboard
- Complex authentication UI
- Advanced responsive design
- Fancy visual effects

Target UI effort:
Approximately half a day to one day.

The UI is only a thin presentation layer over the FastAPI backend.

# 5. Tech Stack

Frontend
- Next.js
- TypeScript
- Tailwind CSS
- Minimal UI components

Backend
- Python
- FastAPI
- Pydantic
- SQLAlchemy

Database
- PostgreSQL
- pgvector

AI
- OpenAI API
- LLM
- Embedding model

Document Processing
- pypdf

Infrastructure
- Docker
- Docker Compose
- Git/GitHub

Important implementation decision:
Do not start with LangChain. Implement the basic RAG pipeline manually first so the AI Engineering concepts are understood.

Optional:
Use LangChain only after the manual implementation is working and only if there is enough time.

# 6. Final Architecture

┌───────────────────┐
                    │     Next.js       │
                    │   Minimal UI      │
                    │ Upload + Chat     │
                    └─────────┬─────────┘
                              │
                         REST / SSE
                              │
                              ▼
                    ┌───────────────────┐
                    │      FastAPI      │
                    │                   │
                    │ API Layer         │
                    └─────────┬─────────┘
                              │
             ┌────────────────┼────────────────┐
             │                │                │
             ▼                ▼                ▼
       PostgreSQL      Document Service     AI Service
             │                │                │
             │                ▼                │
             │          PDF Extraction         │
             │                │                │
             │                ▼                │
             │             Chunking             │
             │                │                │
             │                ▼                │
             │          Embeddings ◄───────────┤
             │                │                │
             ▼                ▼                ▼
          pgvector          Chunks            OpenAI
             │                                 │
             └────────────── RAG ──────────────┘

# 7. Database Requirements

users
- id
- name
- email
- created_at

documents
- id
- filename
- file_path
- file_type
- uploaded_at

document_chunks
- id
- document_id
- chunk_text
- chunk_index
- page_number
- embedding

conversations
- id
- user_id
- created_at

messages
- id
- conversation_id
- role
- content
- created_at

For the first MVP, authentication can be skipped. A simple user/context setup is sufficient.

# 8. API Requirements

Health
GET /health

Documents
POST   /documents/upload
GET    /documents
GET    /documents/{document_id}
DELETE /documents/{document_id}

Chat
POST /chat

Conversation
GET /conversations
GET /conversations/{conversation_id}

Streaming
POST /chat/stream

The exact endpoint structure can be simplified if the implementation is cleaner.

# 9. Step-by-Step Technical Implementation

STEP 1 — Project Setup

Create:

ai-knowledge-assistant/
├── backend/
│   ├── app/
│   ├── tests/
│   └── requirements.txt
├── frontend/
├── documents/
├── docker-compose.yml
├── .gitignore
└── README.md

Learning objective:
Understand the separation between API, services, database, AI, and frontend.

Claude learning prompt:
"I am building an AI Knowledge & Document Assistant using Python FastAPI, PostgreSQL pgvector, OpenAI and Next.js. Assume I am a frontend developer transitioning to AI engineering. Explain a clean beginner-friendly project structure and why each folder exists. Do not generate the complete application."

STEP 2 — FastAPI Foundation

Create:
GET /health

Response:
{
  "status": "ok"
}

Learn:
- FastAPI
- Router
- Endpoint
- Request
- Response
- Pydantic
- Dependency Injection

Understand how a request travels from Next.js to FastAPI.

STEP 3 — PostgreSQL + SQLAlchemy

Set up:

FastAPI
 ↓
SQLAlchemy
 ↓
PostgreSQL

Create the documents table first.

Learn:
- ORM
- Model
- Session
- Engine
- Connection
- Database migrations

STEP 4 — PDF Upload

Implement:

POST /documents/upload

Flow:

Next.js
 ↓
multipart/form-data
 ↓
FastAPI
 ↓
Validate PDF
 ↓
Save file
 ↓
Create database record

Test using FastAPI Swagger/OpenAPI.

STEP 5 — PDF Text Extraction

Flow:

PDF
 ↓
pypdf
 ↓
Text

For this MVP, support text-based PDFs only.

Learn why scanned PDFs and tables can be difficult and document these as limitations.

STEP 6 — Chunking

Split extracted text into smaller chunks.

Example:

10,000 words
 ↓
Chunk 1
Chunk 2
Chunk 3
...

Store:
- document_id
- chunk_text
- chunk_index
- page_number

Start with approximately 500–800 tokens per chunk and 50–100 tokens overlap.

Do not spend too much time optimizing chunk size in the first version.

STEP 7 — Embeddings

Understand:

Text
 ↓
Embedding Model
 ↓
Vector

Learn:
- What an embedding represents
- Why embeddings capture semantic relationships
- Why embeddings are useful for retrieval

STEP 8 — pgvector

Enable pgvector in PostgreSQL.

Add an embedding vector to document_chunks.

Flow:

Chunk
 ↓
OpenAI Embedding API
 ↓
Vector
 ↓
PostgreSQL + pgvector

STEP 9 — Vector Similarity Search

Implement:

User question
 ↓
Question embedding
 ↓
pgvector
 ↓
Top-K chunks

Start with:
top_k = 5

Understand:
- Vector similarity
- Distance
- Cosine similarity
- Top-K retrieval

STEP 10 — Build RAG Manually

This is the most important implementation step.

Flow:

Question
 ↓
Question embedding
 ↓
Vector search
 ↓
Top 5 chunks
 ↓
Context construction
 ↓
Prompt
 ↓
OpenAI
 ↓
Answer

Use a grounded prompt that instructs the LLM to:
- Answer using the supplied context.
- Avoid unsupported claims.
- Say that the information is unavailable when the context does not contain the answer.

STEP 11 — Source Citations

Return:

{
  "answer": "...",
  "sources": [
    {
      "document": "employee_handbook.pdf",
      "page": 12
    }
  ]
}

STEP 12 — Minimal Next.js UI

Build only:
- PDF upload
- Document list
- Chat
- Question input
- Streaming answer
- Source display

Target:
0.5–1 day.

Do not spend time making the UI visually sophisticated.

STEP 13 — Conversation History

Create conversations and messages tables.

Allow follow-up questions to use recent conversation context.

Example:

User:
What is annual leave?

AI:
20 days.

User:
Can I carry it forward?

The second question should be interpreted using the previous conversation.

STEP 14 — Streaming

Implement FastAPI streaming using SSE/StreamingResponse.

Consume the stream in Next.js and display tokens progressively.

STEP 15 — Basic RAG Evaluation

Create approximately 20 questions.

Include:
- Questions with known answers
- Questions requiring retrieval
- Questions that cannot be answered from the documents

Track:
- Correct answers
- Incorrect answers
- Not found
- Retrieved chunks

The goal is to understand retrieval quality and hallucination behavior.

STEP 16 — Docker

Create docker-compose.yml with:
- frontend
- backend
- PostgreSQL + pgvector

Goal:

docker compose up

should start the application.

STEP 17 — Testing

Add basic tests for:
- PDF upload
- PDF extraction
- Chunking
- Embedding generation
- Vector retrieval
- Chat endpoint

Focus on important paths rather than 100% coverage.

STEP 18 — README + Architecture

README should include:
1. Problem
2. Solution
3. Architecture
4. Tech Stack
5. Database Schema
6. RAG Pipeline
7. API Endpoints
8. Setup Instructions
9. Evaluation
10. Screenshots
11. Limitations
12. Future Improvements

# 10. 14-Day Schedule

Day 1 — Project setup + FastAPI
Day 2 — PostgreSQL + SQLAlchemy
Day 3 — PDF upload + document API
Day 4 — PDF extraction + chunking
Day 5 — Embeddings
Day 6 — pgvector + similarity search
Day 7 — RAG pipeline
Day 8 — RAG API + citations
Day 9 — Minimal Next.js UI
Day 10 — Conversation history
Day 11 — Streaming
Day 12 — Evaluation + error handling
Day 13 — Docker + tests
Day 14 — README + architecture + resume

Priority rule:
If you fall behind, do not sacrifice RAG understanding to complete optional features.

Minimum 7-day version:

Day 1 — FastAPI + PostgreSQL
Day 2 — Upload + extraction
Day 3 — Chunking + embeddings
Day 4 — pgvector
Day 5 — RAG
Day 6 — Minimal Next.js UI
Day 7 — Testing + README

In the 7-day version, skip conversation history, streaming, Docker and advanced evaluation if necessary.

# 11. How to Learn with Claude

Use Claude as a coding assistant and teacher, not as a replacement for understanding.

For every feature use this cycle:

1. Understand
2. Design
3. Implement
4. Test
5. Explain
6. Commit

Understand prompt:
"Explain [concept] using my AI Knowledge & Document Assistant project. Assume I am a frontend developer transitioning to AI engineering. Explain the architecture and why this concept is needed. Don't write code yet."

Design prompt:
"Design the implementation of [feature] for my existing FastAPI + PostgreSQL project. Show the request flow, database changes, files that need to change, and important design decisions. Don't generate the complete code yet."

Implementation prompt:
"Now implement only [specific feature]. Keep the implementation simple and production-quality. Explain the important code sections after generating them."

Verification prompt:
"Give me test cases for this feature, including happy path, edge cases and failure cases. Also give me 5 interview questions I should be able to answer about this implementation."

Important:
Do not ask Claude to build the entire project at once.

After Claude generates code:
- Read it
- Run it
- Debug it
- Ask why it works
- Change small parts yourself
- Commit working changes

# 12. Scope Boundary

MUST HAVE

- Python
- FastAPI
- PostgreSQL
- SQLAlchemy
- PDF extraction
- Chunking
- Embeddings
- pgvector
- Vector similarity search
- RAG
- OpenAI LLM
- Source citations
- Minimal Next.js UI
- Basic conversation history
- Error handling
- Basic testing
- README

IMPORTANT IF TIME ALLOWS

- Streaming
- Docker
- Basic RAG evaluation

DO NOT BUILD IN VERSION 1

- Complex UI
- Advanced dashboard
- Animations
- Complex authentication
- MCP
- Multi-agent system
- Redis
- Kubernetes
- Multiple vector databases
- OCR
- Complex cloud deployment

VERSION 2 / FUTURE

- AI Agent
- SQL Tool
- MCP Server
- Advanced evaluation
- Cloud deployment
- Authentication
- More advanced retrieval techniques

# 13. Interview Knowledge Checklist

At the end of the project, you should be able to explain:

1. Why do we need RAG?
2. What is an embedding?
3. Why can't we simply search PDF text?
4. What is a vector database?
5. How does vector similarity search work?
6. What is chunking and why is it needed?
7. How do you reduce hallucinations?
8. Why did you choose pgvector?
9. What happens when retrieved chunks are irrelevant?
10. How would you improve the system for 1 million documents?
11. Why use FastAPI?
12. Why store metadata with document chunks?
13. How does streaming work?
14. How would you evaluate retrieval quality?
15. What are the limitations of your current RAG pipeline?

# 14. Resume-Ready Project Description

AI Knowledge & Document Assistant

Built a RAG-based document question-answering application using Next.js, FastAPI, PostgreSQL, pgvector and OpenAI. Implemented PDF ingestion, text extraction, chunking, embedding generation, vector similarity search and grounded LLM responses with source citations. Added a minimal Next.js chat interface, conversation history, error handling, basic RAG evaluation, automated tests and Docker-based deployment.

Key technical concepts:
- Retrieval-Augmented Generation (RAG)
- Embeddings
- Vector similarity search
- pgvector
- LLM integration
- Prompt engineering
- FastAPI
- PostgreSQL
- Streaming
- RAG evaluation
- Docker
- Full-stack AI architecture

# 15. Definition of Done

The project is resume-ready when you can demonstrate:

1. Upload a PDF.
2. Extract text.
3. Split the text into chunks.
4. Generate embeddings.
5. Store embeddings in PostgreSQL using pgvector.
6. Ask a question through the minimal chat UI.
7. Generate a query embedding.
8. Retrieve relevant chunks using similarity search.
9. Send retrieved context to the LLM.
10. Generate a grounded answer.
11. Display source document/page information.
12. Handle questions that are not covered by the documents.
13. Explain the complete architecture without relying on Claude.

The most important outcome is not the number of features. It is your ability to understand and explain the complete AI Engineering pipeline:

PDF
 ↓
Text Extraction
 ↓
Chunking
 ↓
Embeddings
 ↓
PostgreSQL + pgvector
 ↓
User Question
 ↓
Question Embedding
 ↓
Similarity Search
 ↓
Relevant Chunks
 ↓
Prompt
 ↓
LLM
 ↓
Grounded Answer
 ↓
Sources

The UI is intentionally minimal because the primary goal is to demonstrate AI Engineering skills.